SMART EXPENSE TRACKER

# Code Debugging and
Refactoring Analysis

Week 5 Internship Technical Report

| Field | Details |
| --- | --- |
| Project | Smart Expense Tracker |
| Task | Code Maintenance: Debugging and Refactoring |
| Report Type | Hypothetical pre-existing codebase analysis |
| Estimated Effort | 32 hours (within the required 30–35 hour range) |
| Prepared By | Junior Software Intern |
| Status | Technical analysis and proposed maintenance plan |

Note: The codebase and defects described here are illustrative. Findings must be verified against actual source code before implementation.

# Document Control

| Field | Details |
| --- | --- |
| Purpose | Identify likely defects, maintainability issues, and performance bottlenecks in a hypothetical Smart Expense Tracker codebase. |
| Audience | Intern, developer, reviewer, QA engineer, and project supervisor. |
| Scope | Transaction create/update/delete, dashboard totals, API validation, database access, and automated tests. |
| Method | Static review, reproduction, instrumentation, root-cause analysis, focused refactoring, and regression testing. |
| Limitation | No real source repository was inspected. Findings are a diagnostic simulation, not confirmed defects. |

# 1. Executive Summary

This report simulates the code-maintenance phase for the Smart Expense Tracker, a web-based application intended to help users record income and expenses, organize transactions, manage budgets, and view financial summaries. The hypothetical application began as a quick prototype. It may work for basic demonstrations but contain duplicated validation, large route handlers, inefficient dashboard calculations, weak error handling, inconsistent monetary calculations, and incomplete access-control checks.

The recommended approach is to diagnose before changing code. Establish a reproducible baseline, collect logs and performance measurements, and add regression tests around core financial behaviour. Fix correctness and security risks before structural refactoring. Separate HTTP handling, validation, business rules, and database access; use bounded and indexed queries; calculate money consistently; and enforce ownership checks for every transaction operation.

The report includes an issue register, debugging workflow, refactoring techniques, before/after pseudocode, regression test scenarios, quality metrics, risks, and a 32-hour work plan. The examples are hypothetical and must be confirmed through code inspection and testing.

# 2. Scenario and Assumed Codebase

Assume the application uses JavaScript with Node.js and Express for a REST API, PostgreSQL for persistence, and a browser-based frontend. The first prototype placed much of the logic directly inside route handlers. A typical transaction request might contain type, amount, categoryId, description, and transactionDate.

POST /api/transactions { "type": "expense", "amount": 450.00, "categoryId": 3, "description": "Groceries", "transactionDate": "2026-10-01" }

Expected behaviour: authenticate the user, validate fields, confirm category access, save the transaction, return a clear response, and ensure dashboard totals include the transaction exactly once. Update and delete operations must verify that the target record belongs to the authenticated user.

## 2.1 Potential symptoms

A single route handles request validation, SQL, business rules, calculations, and response formatting.

Dashboard code fetches all transactions and loops through them multiple times.

Create and update routes repeat similar checks but behave differently for invalid values.

Errors are either generic and unhelpful or expose internal details.

Update/delete queries may use a transaction ID without checking the authenticated user's ownership.

Money is handled inconsistently, potentially causing rounding discrepancies.

Tests cover only the happy path and omit invalid input, access-control, and database-failure scenarios.

# 3. Diagnostic Method and Evidence

A suspected issue should not be called confirmed until it is reproducible or supported by code inspection, a failing test, a log trace, a query plan, or a measurement. Each defect record should include an ID, symptom, reproduction steps, expected and actual results, evidence, severity, root cause, proposed fix, and regression test.

| Evidence source | Can reveal | Caution |
| --- | --- | --- |
| Reproduction and tests | Incorrect output, crashes, edge-case failures | Use deterministic synthetic test data. |
| Structured logs | Failure location, request context, dependency errors | Never log passwords, tokens, or unnecessary financial data. |
| Profiler/timings | CPU hotspots, repeated work, memory use | Use representative workloads and repeat measurements. |
| Database query plans | Full scans, missing indexes, repeated queries | Indexes can also increase write overhead. |
| Static analysis/linting | Suspicious patterns, unused variables, inconsistent style | Warnings need human review. |
| Code review/dependency audit | Coupling, unsafe patterns, outdated packages | Review changes and compatibility before upgrading. |

# 4. Diagnostic Issue Register

| ID | Issue | Impact | Risk | Proposed solution |
| --- | --- | --- | --- | --- |
| BUG-01 | Duplicated validation | Create and update accept different amount/date/category values. | Medium–High | Use shared validation rules and boundary tests. |
| BUG-02 | Missing ownership check | A user may update/delete another user's transaction by changing an ID. | Critical | Scope every operation by record ID and authenticated user ID; test with two users. |
| BUG-03 | Inefficient dashboard aggregation | Loading all transactions and repeatedly looping increases latency and memory use. | High | Use filtered database aggregation and measure query plans. |
| BUG-04 | Monolithic route handler | Logic is coupled and hard to test; small changes can break unrelated behaviour. | Medium | Separate routes, controllers, validation, services, and repositories. |
| BUG-05 | Unsafe SQL construction | String-built queries can create injection and quoting risks. | Critical | Use parameterized queries; never concatenate untrusted input into SQL. |
| BUG-06 | Floating-point money arithmetic | Repeated decimal calculations may cause rounding errors. | High | Use integer minor units or a consistent decimal type; define rounding rules. |
| BUG-07 | Poor error handling | Failures are difficult to diagnose or may expose internal details. | Medium–High | Centralize error handling and use safe structured logs with correlation IDs. |
| BUG-08 | Unbounded query results | Large histories cause excessive transfer, memory use, and slow responses. | High | Add pagination, date filters, stable ordering, and page-size limits. |
| BUG-09 | N+1 database calls | A list request may trigger one extra query per transaction. | Medium–High | Use joins or batched lookups; monitor query count. |
| BUG-10 | Date/time boundary errors | Timezone or inclusive/exclusive filters may omit or duplicate records. | Medium–High | Define timezone policy and test midnight, month-end, and year-end. |
| BUG-11 | Insufficient regression tests | Refactoring may break totals, filters, authorization, or API contracts. | High | Add unit, integration, API, and regression tests before internal changes. |
| BUG-12 | Unclear names/dead code | Maintenance takes longer and obsolete branches hide defects. | Low–Medium | Use intention-revealing names; remove unused code only after reference checks. |

# 5. Risk Prioritization

A simple risk score can be calculated as Severity (1–5) × Likelihood (1–5). Use it to support discussion, not as a substitute for engineering judgement.

| Priority | Examples | Action |
| --- | --- | --- |
| P0 — Immediate | Cross-user data access, SQL injection, corrupted financial records | Fix and test before release; restrict exposure while investigating. |
| P1 — High | Incorrect totals, unbounded queries, severe dashboard slowdown | Address in the current maintenance cycle. |
| P2 — Medium | Duplicated validation, weak error context, date edge cases | Fix after critical risks, with focused tests. |
| P3 — Low | Naming inconsistencies, minor formatting issues | Bundle with related changes; avoid unrelated churn. |

# 6. Step-by-Step Debugging Plan

## 1. Establish a safe baseline

Create a branch, record the commit, install documented dependency versions, and use a test database with synthetic data. Never debug using real user financial records when a safe test dataset will do.

## 2. Capture the symptom

Record exact steps, request payload, user role, date range, environment, expected result, actual result, and a correlation ID.

## 3. Reproduce consistently

Repeat the failing case and reduce it to the smallest input that still fails. Determine whether it occurs locally, in tests, or only under load.

## 4. Inspect evidence

Review stack traces and safe logs, inspect route/service/query boundaries, run static analysis, profile suspected functions, and inspect SQL query plans.

## 5. Form a hypothesis

State a testable cause, for example, 'the update query is not scoped by user_id' or 'the dashboard loads all historical rows'.

## 6. Add a regression test

Create a test that fails before the fix and verifies expected behaviour. For access control, use two synthetic users and separate records.

## 7. Apply a focused fix

Change one concern at a time, keep the diff reviewable, and preserve API contracts unless a deliberate versioned change is approved.

## 8. Verify the fix

Run focused tests, related unit/integration tests, the relevant full suite, static checks, and the original reproduction steps.

## 9. Measure before and after

For performance, use the same dataset, environment, and load profile; compare median/p95 latency, query count, memory, and output correctness.

## 10. Review and document

Obtain code review, update the defect record, document trade-offs, and merge only when acceptance criteria pass.

# 7. Recommended Refactoring Techniques

| Technique | Application | Benefit |
| --- | --- | --- |
| Extract functions | Move validation, date-range construction, and response mapping into small named functions. | Less duplication; easier unit testing. |
| Separate layers | Routes wire middleware; controllers translate HTTP; services enforce business rules; repositories access storage. | Lower coupling and clearer responsibilities. |
| Unify validation | Reuse schemas for create/update while allowing explicitly different fields. | Consistent behaviour. |
| Simplify conditionals | Use guard clauses, clear intermediate variables, and named constants for financial rules. | Fewer branches and easier review. |
| Optimize algorithms | Replace repeated full-array scans with a single pass or database aggregation. | Less work and lower memory use. |
| Bound queries | Use pagination, validated filters, stable sorting, and a maximum page size. | Predictable response sizes. |
| Standardize money | Use minor units or a suitable decimal type consistently from API to database and reports. | Reliable financial totals. |
| Centralize errors | Use known error categories and one error middleware; log safe context. | Consistent responses and easier diagnosis. |
| Small refactoring steps | Keep each change focused, test after each step, and separate formatting-only changes. | Smaller diffs and easier rollback. |
| Remove dead code carefully | Check references, tests, feature flags, and configuration before deleting. | Less clutter without accidental feature loss. |

# 8. Before-and-After Conceptual Comparison

## 8.1 Dashboard aggregation

Before: retrieve all transactions and scan the same array repeatedly for income, expenses, category totals, and month totals.

BEFORE (illustrative pseudocode) transactions = database.getAllTransactionsForUser(userId) expenses = 0 for tx in transactions: if tx.type == "expense": expenses += tx.amount income = 0 for tx in transactions: if tx.type == "income": income += tx.amount return { income, expenses, balance: income - expenses }

After: filter by user and date in the database and return the required aggregates. Exact SQL depends on the schema and chosen money representation.

AFTER (illustrative pseudocode) summary = transactionRepository.getSummary({ userId: authenticatedUser.id, startDate: validatedStart, endDateExclusive: validatedEnd }) return { income: summary.income, expenses: summary.expenses, balance: summary.income - summary.expenses }

Expected benefit: fewer rows transferred and less application-level work. Confirm with repeatable benchmarks; database aggregation is not automatically faster for every small dataset.

## 8.2 Safe transaction update

Before: looking up a record by ID alone and updating it can omit an ownership check.

BEFORE (unsafe pattern — do not implement) transaction = findTransactionById(request.params.id) transaction.amount = request.body.amount save(transaction)

After: validate input and scope the mutation by record ID and authenticated user ID.

AFTER (illustrative pseudocode) input = validateTransactionUpdate(request.body) updated = repository.updateForOwner( transactionId = parseId(request.params.id), ownerId = authenticatedUser.id, changes = input ) if updated is null: return safeNotFoundResponse() return successResponse(updated)

Expected benefit: explicit ownership enforcement. The repository must use parameterized SQL, and tests must confirm that one user cannot change another user's record.

## 8.3 Modular request processing

BEFORE POST route: parse body validate amount and category construct SQL insert row calculate response catch every error with one generic message AFTER route -> authentication middleware -> shared validation -> transaction service -> repository (parameterized database operation) -> centralized error middleware

Expected benefit: shared rules, independently testable business logic, and predictable error handling.

# 9. Testing Strategy

| Level | Purpose | Example checks | Suggested tools |
| --- | --- | --- | --- |
| Unit | Test isolated rules. | Amount/date validation, balance calculation, rounding boundaries. | Jest or approved JS test runner. |
| Integration | Test connected modules. | Service/repository interaction, constraints, rollback, ownership filters. | Test runner + isolated PostgreSQL. |
| API/system | Test observable application behaviour. | CRUD, auth, dashboard, malformed requests, safe errors. | Supertest/Postman and API tests. |
| Regression | Preserve existing correct behaviour. | CRUD, filters, categories, monthly totals, response contracts. | Automated test suite/CI. |
| Performance | Compare speed and resource use. | Dashboard with realistic history and concurrent requests. | Load test + profiler. |
| Security | Check trust boundaries. | Cross-user IDs, parameterized SQL, invalid tokens, payload limits. | Manual threat-focused tests and dependency audit. |

# 10. Suggested Regression Test Cases

| Test ID | Scenario | Expected result | Priority |
| --- | --- | --- | --- |
| RT-01 | Create valid expense | Saved once and linked to authenticated user. | High |
| RT-02 | Zero, negative, missing, or non-numeric amount | Rejected; no row inserted. | High |
| RT-03 | Invalid or other-user category | Rejected; no unauthorized relation created. | High |
| RT-04 | Update own transaction | Only permitted fields change; totals update once. | High |
| RT-05 | Update/delete another user's record | Denied/not found; original record unchanged. | Critical |
| RT-06 | Dashboard for date range | Income, expenses, and balance match reference totals. | High |
| RT-07 | Midnight/month-end transactions | Filters follow documented timezone and boundary rules. | Medium–High |
| RT-08 | Database unavailable during save | Safe error; no partial or duplicate record. | High |
| RT-09 | Large transaction history | Pagination works and response stays within target. | High |
| RT-10 | SQL-like malformed input | Input is treated as data; query structure remains unchanged. | Critical |
| RT-11 | Retry a create request | Behaviour follows documented idempotency policy. | Medium |
| RT-12 | Full suite after refactoring | Baseline tests pass without unexplained API changes. | High |

# 11. Performance Measurement Plan

Record a baseline before optimization and repeat the same test after the change. Use a documented synthetic dataset (for example, 10,000 transactions across multiple test users), fixed environment settings where possible, and multiple runs. Compare median and p95 latency rather than relying on one run.

| Metric | Proposed target | Measurement |
| --- | --- | --- |
| Dashboard response time | p95 under 3 seconds under defined normal load | Run a repeatable load test and record latency distribution. |
| Common transaction API | p95 under 2 seconds under defined normal load | Measure create/list/update requests. |
| Error rate | Below 1% under agreed normal load | Count failed requests during the test. |
| Query count | No per-row N+1 query pattern | Instrument database calls and inspect logs. |
| Memory | No unbounded growth in sustained test | Observe process memory over a fixed duration. |
| Correctness | 100% match with reference totals for defined datasets | Compare API summary with independently calculated totals. |
| Critical security defects | Zero unresolved critical findings before release | Review defect register and rerun relevant tests. |

These are proposed benchmarks, not measured results. Adjust them to actual requirements and deployment capacity. Performance improvements must not compromise financial correctness or authorization.

# 12. Debugging Tools and Good Practices

Use debugger breakpoints to inspect inputs and calculations without logging sensitive data.

Use structured logs with a correlation ID, operation name, elapsed time, and safe error category.

Run linting/static analysis and review suspicious findings rather than blindly applying fixes.

Profile before optimizing; avoid complexity that has no measurable benefit.

Use database query logging and EXPLAIN/EXPLAIN ANALYZE in a safe test environment.

Keep changes in version-control branches and small commits for review and rollback.

Keep secrets in environment configuration and never commit credentials.

For duplicate transactions, inspect retries, transaction boundaries, and idempotency requirements.

# 13. Code Review Checklist

Does the change preserve documented behaviour and API response contracts?

Are amount, date, category, and ID inputs validated at the boundary?

Does every transaction query enforce the authenticated user's ownership?

Are database operations parameterized and errors handled safely?

Are monetary calculations consistent from storage through reports?

Are queries filtered, bounded, and supported by justified indexes?

Are functions independently understandable and testable?

Are tests included for the defect and important edge cases?

Are performance claims supported by repeatable measurements?

Do logs help diagnosis without exposing tokens or private data?

Was unrelated cleanup kept out of the maintenance change?

Can the change be rolled back safely if monitoring detects a regression?

# 14. Maintenance Workflow and Completion Criteria

Record the suspected issue and evidence in the defect register.

Prioritize using security, financial correctness, user impact, and likelihood.

Reproduce the issue and add a regression test where feasible.

Apply a focused fix/refactor and obtain peer review.

Run unit, integration, API, regression, and relevant security/performance tests.

Compare correctness and performance against the baseline.

Update documentation and close the issue only when acceptance criteria pass.

Completion criteria:

Critical security and financial-correctness issues are resolved or release-blocked with approved mitigation.

Critical transaction and user-isolation tests pass.

No unexplained failures are introduced in relevant test suites.

Performance claims have repeatable measurements.

Code review, defect notes, and maintenance documentation are complete.

# 15. Risks and Mitigations

| Risk | Consequence | Mitigation |
| --- | --- | --- |
| Refactoring changes behaviour | Incorrect totals or API regressions | Characterization tests, small commits, and regression runs. |
| Optimization by assumption | Complexity without benefit | Profile first; compare baseline and repeat tests. |
| Incomplete authorization review | Cross-user data exposure | Review all read/mutation paths and test with two users. |
| Index/migration side effects | Slow writes or deployment issues | Test migration and query plans; prepare rollback. |
| Unclear rounding policy | Different totals across screens/reports | Document money representation and reuse calculation rules. |
| Limited time | Important issues displaced by cleanup | Fix security/correctness first; defer cosmetic refactoring. |

# 16. Proposed 32-Hour Work Plan

| Activity | Hours |
| --- | --- |
| Review requirements and Weeks 1–4 documentation | 3 |
| Map codebase modules and identify suspected hotspots | 4 |
| Create defect register and rank risks | 3 |
| Plan reproduction, logging, and baseline measurements | 4 |
| Develop/refine regression test scenarios | 4 |
| Document refactoring proposals and before/after pseudocode | 4 |
| Define performance and security verification | 3 |
| Compile, review, and finalize report | 4 |
| TOTAL | 32 |

This is an estimated schedule. Actual effort depends on codebase size and whether the suspected defects are confirmed. The report documents a proposed analysis plan; it does not claim that code changes or benchmarks have already been executed.

# 17. Expected Deliverables

Technical analysis of the hypothetical codebase and potential risks.

Issue register describing common defects, impact, severity, and solutions.

Step-by-step debugging workflow and evidence requirements.

Refactoring recommendations for modularization, readability, correctness, security, and performance.

Before/after conceptual pseudocode examples.

Regression test catalogue and proposed performance/quality metrics.

32-hour maintenance plan and completion checklist.

# 18. Conclusion

Code maintenance should improve reliability and clarity without introducing new defects. For the Smart Expense Tracker, the highest-value areas to investigate are ownership authorization, financial calculation consistency, input validation, database query efficiency, and test coverage. The recommended sequence is to collect evidence, reproduce the issue, create a regression test, apply a focused change, and verify correctness and performance. Refactoring should be incremental and supported by automated tests and peer review. This plan provides a practical framework for maintaining financial software while keeping data safe and the application understandable.

# References and Further Reading

Martin Fowler, Refactoring: Improving the Design of Existing Code, 2nd edition, Addison-Wesley, 2018.

Robert C. Martin, Clean Code: A Handbook of Agile Software Craftsmanship, Prentice Hall, 2008.

OWASP Top 10 Web Application Security Risks: https://owasp.org/www-project-top-ten/

Node.js Documentation: https://nodejs.org/docs/

Express Documentation: https://expressjs.com/

PostgreSQL Documentation: https://www.postgresql.org/docs/

Jest Documentation: https://jestjs.io/docs/getting-started